# ATTACHMENT B

# Oakland University

# Fiscal Year 2008 CAPITAL OUTLAY PROJECT REQUEST

## Engineering Center

Total Project Cost:  $64,357,704

October, 2006

==========================================================================

Is The Project A Renovation or New Construction?				Ren   x   	New  x

Is There a 5 Year Master Plan Available?					Yes   x  	No ___

Are Professionally Developed Program Statement and/or

Schematic Plans Available Now?						Yes    x    	No

Are Match Resources Currently Available?					Yes  ___ 	No   x*

Has the University Identified Available Operating Funds?			Yes   x_       No   _

*See Paragraph D below

# A.  Project Description Narrative

The proposed Oakland University Engineering Center (OUEC) is designed to provide appropriate instructional and research facilities for programs that support automotive, defense and other industries critical to the economy of southeastern Michigan and the State of Michigan as a whole. The OUEC will add approximately 42,225 square feet of assignable space to the School of Engineering and Computer Science (SECS), sufficient to house approximately one-third of the School, as well as 34,201 square feet of assignable general purpose classroom space to support the growth of the overall student population, currently 17,737.  The repair/renovation of 5,000 square feet of space (being vacated by functions moving into the new OUEC) for the School of Health Services, will support the Wellness, Health Promotion, Injury Prevention Program, and the Exercise Science Program.

The new OUEC will house the following facilities:

- Integrated Design Laboratory (IDL);

- Advanced Design Laboratory (ADL);

- Engineering Student Learning Center (ESLC);

- Department of Computer Science and Engineering;

- Thirteen general purpose classrooms;

The Integrated Design Laboratory is envisioned as a grouping of laboratories containing high-visibility-freshmen and senior project design laboratories for all undergraduate programs, a number of computer facilities and all the common core course laboratories. A core arrangement such as this will re-affirm Oakland’s commitment to the “hands on” philosophy of the founding SECS faculty. It will integrate the learner’s design experience throughout the curriculum from freshmen through graduate level and will further enhance the unique character of the undergraduate engineering experience at OU through direct design opportunities. The OUEC will not only provide a highly visible focal point to the instructional, research and development activities of the SECS, but will also provide an opportunity to showcase our close interaction with the automotive industry and highlight our contributions to the economic development of the region.

The Advanced Design Laboratory will house several advanced research and development projects of the SECS, with particular emphasis on the already mature interaction with the automotive industry.

The Engineering Learning Center will provide for multiple functions, including advising, tutoring, intern/scholarships and a student lounge. The student lounge will be not only a quiet place to do homework between classes, but also a social gathering place for students and student organizations and, above all, a place where lower division students can get instant structured and unstructured advice and help from senior students.

The OUEC will incorporate elements currently residing in several other facilities on campus while expanding programs necessary to maintain Oakland’s leadership in engineering for automotive, defense and other technical industries. Nearly two-thirds of the SECS programs will remain within the current Science and Engineering complex, and the OUEC will be located in close proximity to them within the campus environment. The previous Capital Outlay Project Request referred to this project as an Engineering Design Center with a program of 62,900 net square feet. The change in name to Oakland University Engineering Center better reflects the facility as the core of engineering education at the University.  The increase in requested program amount is a result of added general purpose classrooms to provide badly needed classroom space. It is anticipated that the programming and design phase will require one year, followed by two years of construction.

- Other Alternatives Considered

The School of Engineering and Computer Science will be the primary occupant of the proposed new facility. Currently, programs are housed in the Science and Engineering complex and scattered among five buildings. Relative to national norms, the School has only about one-half of the teaching and research lab space for the types of programs being delivered. There is no other space on campus that could be cost effectively renovated to meet the needs of these programs. In general, Oakland has the lowest ratio of space to students of all the public universities in Michigan. Growth in space has not nearly kept pace with enrollment growth, particularly in the SECS.

Oakland University has recently entered into a partnership with Macomb Community College to offer engineering degrees using a combination of facilities at Macomb and Oakland. This program is not a substitute for continued growth at Oakland. Without the proposed new facility, it will not be possible for Oakland to continue its growth in programs for automotive related disciplines and will not be able to help meet the demand for qualified graduates in this field that is so critical to the State’s economy.

- Programmatic Benefit to State of Taxpayers and Specific Clientele or Constituencies

The demand for qualified graduates in the areas of computing and automotive technology fields continues to exceed the number available. With its prime location adjacent to a number of auto-related and defense-related industry headquarters at the intellectual center of the global automotive industry, and its rapidly growing School of Engineering and Computer Science, Oakland is poised to help meet this demand. OUEC is designed to enhance use of existing facilities and provide additional facilities for instructional programs and industry-related initiatives.  Oakland provides a number of services directly to industry, primarily in the form of research projects, tailored education initiatives, and state-supported grants.

- Funding Resource

If this project receives State funding approval, plans are in place to immediately begin soliciting private support as part of the University's comprehensive campaign.

| OAKLAND UNIVERSITY |  |  |  |  |  | DATE: | October 2006 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CAPITAL OUTLAY ESTIMATE |  |  |  |  |  | FILE: |  |  |
| PROJECT: |  | Engineering Center |  |  |  |  |  |
| ARCH/ENG: |  | n/a |  |  |  |  |  |  |
| PHASE: |  |  | Budget |  |  |  |  |  |  |
|  |  |  |  | ASF | Efficiency | Gross SF |  | $/SF | Cost | Totals |
| 1. | Building: |  |  |  |  |  |  |  |  |
|  | a. | Classrooms |  | 34,201 | 66% | 51,820 |  | $244 | $12,644,080 |  |
|  | b. | IDL |  | 21,780 | 61% | 35,705 |  | $379 | $13,532,195 |  |
|  | c. | ADL |  | 7,658 | 61% | 12,554 |  | $379 | $4,757,966 |  |
|  | d. | ESLC |  | 2,860 | 61% | 4,689 |  | $162 | $759,618 |  |
|  | e. | CSE Departmental Office |  | 5,117 | 61% | 8,389 |  | $162 | $1,359,018 |  |
|  | f. | Gathering spaces |  | 3,450 | 61% | 5,656 |  | $200 | $1,131,200 |  |
|  | g | Technical Support |  | 1,360 | 61% | 2,230 |  | $162 | $361,260 |  |
|  | Total new const. |  | 76,426 |  | 121,043 |  |  |  | $34,545,337 |
|  | a. | Hannah Hall renovation |  | 5,000 |  | 5,000 |  | $96 | $470,000 | $470,000 |
|  | Total buildings |  | 81,426 |  | 126,043 |  |  |  |  |
|  |  |  | Total Building Cost |  |  |  |  | $35,015,337 |
|  |  |  |  |  |  |  |  | $/Bldg.SF |  |  |
| 2. | Site work: |  |  |  |  |  |  |  |  |
|  | b. | OUEC Utilities to site |  |  |  |  |  |  | $765,995 |  |
|  | c. | OUEC Landscaping |  |  |  |  |  |  | $440,742 |  |
|  |  |  | Total Site work Cost |  |  |  |  | $1,206,737 |
|  |  |  |  |  |  |  |  | $/GSF |  |  |
| 3. | Fixed (Group 1) Equipment |  |  |  |  |  |  |  |  |
|  | a. | OUEC |  |  |  |  |  |  | $3,546,767 |  |
|  | b | Hannah Hall |  |  |  |  |  |  | $165,000 |  |
|  |  |  | Total Group 1 Equipment Cost |  |  |  | $3,711,767 |
| 4. | Total Construction Cost (Items 1 thru 3) |  |  |  |  |  | $39,933,841 |
|  |  |  |  |  |  |  |  | Percent |  |  |
| 5. | Fees and Contingency |  |  |  |  |  |  |  |  |
|  | a. | Programming |  |  |  |  |  | 0.75% | $299,504 |  |
|  | b. | Architectural / Engineering / State Mgt. Fees |  |  |  | 11.00% | $4,392,723 |  |
|  | c. | Construction Management Fees |  |  |  | 3.00% | $1,198,015 |  |
|  | d. | Design and Construction Contingencies (10%+10%) |  |  | 20.00% | $7,986,768 |  |
|  |  |  | Total Fees and Charges |  |  |  |  | $13,877,010 |
| 6. | TOTAL CONSTRUCTION COST |  |  |  |  |  |  | $53,810,851 |
|  |  |  |  |  |  |  |  | $/ASF |  |  |
| 7. | Movable (Group 2) Equipment |  |  |  |  |  |  |  |  |
|  | a. | OUEC Movable Equipment |  |  |  |  |  |  |  | $1,418,884 |
|  | b | OUEC Laboratory Equipment |  |  |  |  |  |  | $5,280,012 |
|  | c | Hannah Hall Movable Equipment |  |  |  |  |  | $165,000 |
|  |  |  | Total Movable Equipment |  |  |  |  | $6,863,896 |
| 8. | TOTAL PROJECT COST @ 2006 DOLLARS |  |  |  |  |  | $60,674,747 |
| 9. | Project Escalation to 2008(6.07%) |  |  |  |  |  |  |  | $3,682,957 |
| 10. | TOTAL PROJECT COST @ 2008 DOLLARS |  |  |  |  |  | $64,357,704 |
|  |  |  |  |  |  |  | PROJECT DATA SHEET |  |  |  |  |
|  |  |  |  |  |  |  |  |  | Date: | October 2006 |
|  | SUBJECT: | File No. |  |  |  |  |  |  |  |
|  |  |  |  | Oakland University |  |  |  |  |  |  |
|  |  |  |  | Engineering Center |  |  |  |  |  |  |
|  |  |  |  | Rochester, Michigan |  |  |  |  |  |  |
|  | Enter Schematics or Preliminaries prepared by: |  |  |  |  |
|  | Estimated Cost of: |  |  |  |  |  |  |  |
|  | 1. |  | The structure (General, mechanical, electrical, |  |  |  |
|  |  |  | fixed equipment, and contingencies) . . . . . . . . |  |  | $38,727,104 |
|  | 2. |  | Services from five feet outside of the structure |  |  |  |  |
|  |  |  | (Sewers, water supply, etc.) . . . . . . . . . . . . |  |  |  | $1,206,737 |
|  | 3. |  | Furnishings (Furniture, movable equipment, etc., not |  |  |  |
|  |  |  | considered a part of the structure nor requiring fixed |  |  |  |
|  |  |  | mechanical and/or electrical services) . . . . . . . . . . . . |  |  | $6,863,896 |
|  | 4. |  | Professional fees, surveys, site investigations, state |  |  |  |
|  |  |  | supervision, etc. . . . . . . . . . . . . . . . . . . . . . |  |  |  | $4,692,227 |
|  | 5. |  | Other . . . . . . . . . . . . . . . . . . . |  |  |  |  | $9,184,783 |
|  | 6. |  | Total estimated project cost, bid | Sept | 2006 |  |  | $60,674,747 |
|  |  |  |  |  |  |  | Month | Year |  |  |  |
|  | Costs should be escalated by 2% per year (6.07% for midpoint of construction 2008) |  | $3,682,957 |
|  | TOTAL PROJECT COST @ 2008DOLLARS |  |  |  | $64,357,704 |
|  | Engineering Center (Only) |  |  |  |  |  |  |
|  | Total net square feet |  |  | 76,426 |  |  |  |  |
|  | Total gross square feet |  |  | 121,043 |  | *Cost/gross sq.ft. | $532 |
|  | Total gross cubic feet |  |  | 1,694,602 |  | *Cost/gross cu.ft. | $38 |

| OAKLAND UNIVERSITY - ENGINEERING CENTER | Date: | October 2006 |
| --- | --- | --- |
|  | Space Description - Character and Room Use | Number of | Stations | Total | SF per | Total |
|  | Categories | Rooms | per Room | Stations | Room | Net SF |
| CLASSROOMS AND ASSOCIATED SPACES |  |  |  |  |  |
|  | Classroom | 13 | 100 | 1,300 | 2,541 | 33,033 |
|  | Food Prep, Kitchenette | 1 | 1 | 1 | 200 | 200 |
|  | Small Conference Room | 2 | 25 | 50 | 484 | 968 |
|  | Subtotal Classrooms and Associated Spaces |  |  | 1,351 |  | 34,201 |
| LABORATORY SPACE |  |  |  |  |  |
|  | Integrated Design Laboratory (IDL) |  |  |  |  |  |
|  | Thermodynamics | 1 | 30 | 30 | 1,452 | 1,452 |
|  | Statics/Dynamics | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Circuits/Digital Logic | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Basic Computing Labs (141, 125) | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Sr. Design Lab - Elec., Comp. Eng. | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Sr. Design Lab - Mechanical | 1 | 36 | 36 | 1,815 | 1,815 |
|  | Machine Shop | 1 | 1 | 1 | 726 | 726 |
|  | Sr. Design Lab - Ind. Systems Eng. | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Sr. Design Lab - Computer Science. | 1 | 36 | 36 | 1,452 | 1,452 |
|  | Freshmen/Sophomore Design Labs | 2 | 25 | 50 | 1,815 | 3,630 |
|  | Freshmen/Sophomore CAM | 1 | 25 | 25 | 1,815 | 1,815 |
|  | Comp. Lab, General Purpose | 1 | 50 | 50 | 1,815 | 1,815 |
|  | Comp. Lab, Workstations | 1 | 50 | 50 | 1,815 | 1,815 |
|  | Subtotal |  |  | 458 |  | 21,780 |
|  | Advanced Design Laboratory (ADL) |  |  |  |  |  |
|  | Clean room, Class 100, MEMS | 1 | 1 | 1 | 726 | 726 |
|  | Advanced Dyno-Chassis-Engine Lab | 1 | 10 | 10 | 1,452 | 1,452 |
|  | Mechatronics/Controls/Unman Vehicle | 1 | 40 | 40 | 5,480 | 5,480 |
|  | Subtotal |  |  | 51 |  | 7,658 |
|  | Subtotal Laboratory Space |  |  | 509 |  | 29,438 |
| OFFICES AND SUPPORT |  |  |  |  |  |
|  | Engineering Student Center |  |  |  |  |  |
|  | Assistant Dean | 1 | 3 | 3 | 160 | 160 |
|  | Engineering Student Center Secretary | 2 | 1 | 2 | 160 | 320 |
|  | Advisors/Tutor Rooms | 4 | 4 | 16 | 120 | 480 |
|  | Student Conf./Meeting | 1 | 12 | 12 | 300 | 300 |
|  | Student Organization/Group Work Area | 2 | 30 | 60 | 640 | 1,280 |
|  | Copy/Fax/Mail | 1 | 0 | 0 | 200 | 200 |
|  | Storage | 1 | 0 | 0 | 120 | 120 |
|  | Subtotal |  |  | 93 |  | 2,860 |
|  | CSE Departmental Office |  |  |  |  |  |
|  | CSE Chair | 1 | 3 | 3 | 165 | 165 |
|  | CSE Secretary - Full Time | 2 | 3 | 6 | 100 | 200 |
|  | CSE Secretary - Part-time, lockable storage | 1 | 1 | 1 | 120 | 120 |
|  | CSE Faculty Office | 26 | 3 | 78 | 112 | 2,912 |
|  | CSE Graduate Assistant Office | 5 | 3 | 15 | 240 | 1,200 |
|  | CSE Faculty Lounge | 1 | 6 | 6 | 200 | 200 |
|  | Copy/Fax/Mail | 1 | 0 | 0 | 200 | 200 |
|  | Storage | 1 | 0 | 0 | 120 | 120 |
|  | Subtotal |  |  | 109 |  | 5,117 |
|  | Gathering Spaces |  |  |  |  |  |
|  | Student Lounge / Vending | 1 | 88 | 88 | 2,500 | 2,500 |
|  | Vending | 1 | 0 | 0 | 200 | 200 |
|  | Connecting Bridge to Dodge Hall | 1 | 0 | 0 | 750 | 750 |
|  | Subtotal |  |  | 88 |  | 3,450 |
|  | Technical Support Space |  |  |  |  |  |
|  | Technical Support Workshop | 1 | 14 | 14 | 1,060 | 1,060 |
|  | Server / Switch | 1 | 0 | 0 | 300 | 300 |
|  | Subtotal |  |  | 14 |  | 1,360 |
|  | Subtotal Offices and Support |  |  | 304 |  | 12,787 |
|  | Totals for All Assignable Space |  |  | 2,164 |  | 76,426 |
| UNASSIGNABLE SPACES |  |  |  |  |  |
|  | Mechanical, Electrical, Communications, Corridors, Stairs and Elevators, Building Walls and Structure (assumed 61% efficiency at Laboratory spaces and 66% efficiency at classroom spaces) |  |  |  |  | 44,617 |
|  | Subtotal Unassignable Spaces |  |  |  |  | 44,617 |
| GRAND TOTALS |  |  | 2,164 |  | 121,043 |

| OAKLAND UNIVERSITY |  |  |  | DATE: | October 2006 |
| --- | --- | --- | --- | --- | --- |
| CAPITAL OUTLAY ESTIMATE |  |  |  | FILE: |  |  |
| PROJECT: |  | Hannah Hall Renovation for Health Sciences |  |  |
| ARCH/ENG: |  | n/a |  |  |  |  |  |  |
| PHASE: |  | Budget |  |  |  |  |  |  |
|  |  |  |  | ASF |  |  |  | $/SF | Cost | Totals |
| 1. | Building: |  |  |  |  |  |  |  |  |
|  | a. | Demolition | 5,000 |  |  |  | $6.00 | $30,000 |  |
|  | b. | Construction | 5,000 |  |  |  | $88.00 | $440,000 |  |
|  |  |  | Total Construction Cost |  |  |  | $470,000 |
| 2. | Fixed (Group 1) Equipment |  |  | $33.00 | $165,000 |  |
|  |  |  | Total Group 1 Equipment Cost |  |  |  | $165,000 |
| 3. | Total Construction Cost (Items 1 thru 2) |  |  |  | $635,000 |
|  |  |  |  |  |  |  |  | Percent |  |  |
| 4. | Fees and Contingency |  |  |  |  |  |  |
|  | a. Programming |  |  |  | 0.75% | $4,763 |  |
|  | b. | Architectural / Engineering |  |  | 11.00% | $69,850 |  |
|  | c. | Construction Management Fees |  | 3.00% | $19,050 |  |
|  | d. | Design and Construction Contingencies (10%+10%) | 20.00% | $127,000 |  |
|  |  |  | Total Fees and Charges |  |  |  | $220,663 |
| 5. | TOTAL CONSTRUCTION COST |  |  |  |  | $855,663 |
|  |  |  |  |  |  |  |  | $/SF |  |  |
| 6. | Movable (Group 2) Equipment |  |  | $33.00 | $165,000 |  |
|  |  |  | Total Movable Equipment |  |  |  | $165,000 |
| 7. | TOTAL PROJECT COST @ 2006 DOLLARS |  |  |  | $1,020,663 |
| 8. | Project Escalation to 2008 (6.07%) |  |  |  |  | $61,954 |
| 9. | TOTAL PROJECT COST @ 2008 DOLLARS |  |  |  | $1,082,617 |